|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | **Activity** | **Member Responsible** | **Review on** | **Complete By** | **Depends on Task** |
| 1 | New Use Case Description | Mark | Tuesday February 25 | Thursday February 27 | / |
| 2 | New Use Case Description | Tahsin | Tuesday February 25 | Thursday February 27 | / |
| 3 | New Sequence Diagram | Jagier | Sunday March 1 | Monday March 2 | 1 |
| 4 | New Sequence Diagram | Elliot | Sunday March 1 | Monday March 2 | 2 |
| 5 | Overall class Diagram | Jorge | Sunday March 1 | Monday March 2 | / |
| 6 | Revise Use Case Descriptions | All | Thursday February 27 | Sunday  March 1 | Await feedback |
| 7 | Revise Domain Model | All | Thursday February 27 | Sunday  March 1 | Await feedback |
| 8 | Minor Release | To be decided | Tuesday March 3 | Thursday March 5 | 1,2,3,4 |
| 9 | Iteration Plan Week 3 | Mark | Thursday March5 | Friday March 6 | / |
| 10 | Week 1 Review | All |  | / | / |
| 11 | Week 2 Review | All |  | / | / |

**Iteration 2 Plan**

**Progress Log**

|  |  |  |
| --- | --- | --- |
| **Date** | **Activity** | **Comment** |
|  |  |  |
|  |  |  |
|  |  |  |

**Communication Log**

|  |  |
| --- | --- |
| **Date** | **Comment** |
|  |  |
|  |  |
|  |  |

**Individual Participation Logs**

|  |  |
| --- | --- |
| **Name** | **Log** |
| Jorge Rivas Gonzalez | During iteration one I created the list of actors and worked with the group in creating the UI Prototype sketches and the domain model. |
| Elliot Barnes | During iteration one I created the vision document and worked with the group in creating the UI Prototype sketches and the domain model. |
| Jagier Wilmott | During iteration one I created the four brief use case descriptions and worked with the group in creating the UI Prototype sketches and the domain model. |
| Mark Fowlow | During iteration one I created the fully dressed use case description for set up a game and worked with the group in creating the UI Prototype sketches and the domain model. |
| Tahsin Prottoy | During iteration one I created the fully dressed use case description for take a turn and worked with the group in creating the UI Prototype sketches and the domain model. |