|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | **Activity** | **Member Responsible** | **Review on** | **Complete By** | **Depends on Task** |
| 1 | New Use Case Description | Mark | Thursday March 12 | Sunday March  15 | / |
| 2 | New Use Case Description | Tahsin | Thursday March 12 | Sunday March 15 | / |
| 3 | New Sequence Diagram | Jagier | Sunday March 15 | Wednesday March 18 | 1 |
| 4 | New Sequence Diagram | Elliot | Sunday March 15 | Wednesday March 18 | 2 |
| 5 | Logical Architecture Diagram | All | Wednesday March 18 | Thursday March 19 | 1,2,3,4 |
| 6 | Minor Release | Jorge | Wednesday March 18 | Friday March 20 | 1,2,3,4 |
| 7 | Revise Use Case Descriptions | All | Sunday March 15 | Sunday  March 15 | Await feedback |
| 8 | Revise Sequence Diagrams | All | Sunday March 15 | Sunday  March 15 | Await feedback |
| 10 | Iteration Plan Week 3 | Mark | Thursday March 19 | Friday March 20 | / |
| 11 | Week 1 Review | All | Thursday March 12 | / | / |
| 12 | Week 2 Review | All | Thursday March 19 | / | / |

**Iteration 3 Plan**

**Progress Log**

|  |  |  |
| --- | --- | --- |
| **Date** | **Activity** | **Comment** |
|  |  |  |
|  |  |  |
|  |  |  |

**Communication Log**

|  |  |
| --- | --- |
| **Date** | **Comment** |
|  |  |
|  |  |
|  |  |

**Individual Participation Logs**

|  |  |
| --- | --- |
| **Name** | **Log** |
| Jorge Rivas Gonzalez | During iteration two I created the minor release and worked with the group in creating the sequence diagrams and class diagram. |
| Elliot Barnes | During iteration two I worked with the group in creating the sequence diagram, along with the class diagram, I also added features to the minor release. |
| Jagier Wilmott | During iteration two I worked with the group in creating the sequence diagrams and class diagram. |
| Mark Fowlow | During iteration two I created the fully dressed use case description for make a bid and worked with the group in creating the make a bid sequence diagram. |
| Tahsin Prottoy | During iteration two I created the fully dressed use case description for make a move and worked with the group in creating the sequence diagrams and the class diagram. |